## Slide 1: DSM 6.0.3 Project Update Saurabh Dixit 04/25/2018

## Slide 2: Current DSM Status - Yellow
6.0.2 – VISA IBM Spectrum Validation with python KMIP client
6.0.2 – April Patch – Released to support
6.0.2 – Gov Cloud Image - Released to Support
6.0.3 build –
  BYOK UI Feature – Done
  Network HSM – Done
  RESTful AP I- In IVVQ
  RESTful API documentation – In IVVQ
  LDT/Docker automatic agent registration – In IVVQ
  Intermediate CA feature – In IVVQ
  Regression Test – In IVVQ (Test first Pass August 30, 2018)
  Build 8058 – Rejected because of blocker SRV-22681
6.2 Build –
  PostgreSQL sanity test – In Progress
Note:- RED color text means feature still in development, partial delivery to IVVQ

## Slide 3: Test Case Metrics
Chart: 
| 43131 | 43138 | 43145 | 43152 | 43159 | 43166 | 43173 | 43180 | 43187 | 43194 | 43201 | 43208 | 43215 | 43222 | 43229 | 43236 | 43243
Passed | 37 | 76 | 118 | 170 | 206 | 250 | 264 | 277 | 299 | 344 | 440 | 502 | 555 | 0 | 0 | 0 | 0
Failed | 6 | 8 | 13 | 14 | 22 | 26 | 25 | 27 | 27 | 27 | 30 | 30 | 65 | 0 | 0 | 0 | 0
Blocked | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Planned | 50 | 100 | 150 | 200 | 250 | 300 | 350 | 400 | 450 | 500 | 575 | 650 | 750 | 850 | 850 | 850 | 850

## Slide 4: DSM Created Vs Resolved JIRA Incidents

## Slide 5: Total Jira Incidents Statistics for current release

## Slide 6: Release Criteria Open Jira Incidents

## Slide 7: List of DSM New Feature – 5/22/18
New Feature | Dev Status | QA Status
Fix all medium or above SRV- bugs for Covertly Nessus and BurpSuite in train #3 | Open | 
Incremental list of DSM REST APIs | In Progress | In Progress
Document the DSM KMIP integration for VMware | Done | Done
Thales branding - GUI | In Progress | In Progress
Thales branding - CLI | Done | Done
Thales branding - Documentation | Open | 
BYOK REST APIs, UI for Symmetric Key import/Export in DSM | Done | Done
Support AD/LDAP integration with RESTful APIs | Done | Done
LDT/Docker - Automatic agent registration | Done | Done
Support network HSMs [Thales nShield] | Done | Done
Intermediate CA Support | In Progress | In Progress
IBM Spectrum Scale Advanced Edition: Integration with DSM | Done | Done
Enforced Shared Secret | In Progress | In Progress

## Slide 8: DSM ROADMAP

## Slide 9: QA Metrics
DSM 6.1 | Number of Test cases | Test case Automated | Test case Executed | Test case Success
New Feature | 176 | 6 | 164 | 132
Regression | 669 | 185 | 456 | 423
New Feature % |  |  |  | 
Regression % |  |  |  |